## Slide 1
SCGJ/Safai Karamchari – App – Final Sprint Outcome
Sprint Report
Objective/Goals
Analyze & Estimate the progress made in the NSKFDC Development till now
Complete the documentation required for the completion/delivery of the project
Develop the remaining in-scope features of the application
Test the application to make sure the features work as per the requirements
Fix the identified bugs and deploy the final build for the client demo
Facts
4 Resources
240 Development Hours
19 Stories
18 Testing & Fixing Hours
Sprint Health Check
Tasks/Stories/Bugs | Number | Status
Number of Stories | 19 | Done
Number of Bugs | 95 | Fixed
Delivery Documents | 2 | Done
Open Issue | 1 | NA-195